## Attendees:

## Ariel

## Sarra

## Francesca

## Quick recap

The team met to discuss project decisions and task assignments for their Airbnb pricing analysis project. Due to communication challenges with team members Lyth and Tamim, the three present attendees (Ariel, Francesca, and Sara) decided to proceed with making key decisions about the business question, work streams, and task distribution. They agreed on the business question: "Can Airbnb identify pricing patterns and listing segments in the New York City market?" The team outlined four main work streams: data cleaning and EDA, regression analysis, clustering analysis, and report writing. Francesca was assigned to lead data cleaning and EDA, Ariel will handle regression and clustering analysis, and Sara will serve as quality assurance reviewer. They established a timeline targeting completion by June 5th, with specific deliverables and handover requirements between team members. The team also discussed communication challenges and agreed to cancel the following Wednesday's meeting, with Francesca planning to update via WhatsApp about her progress from Liguria.

## Next steps

### Ariel

- Send meeting notes, timeline, and detailed role/workstream table to all team members (by tomorrow or later today)

- Send Francesca the design document and suggestions on plots/visuals for data cleaning and EDA (by tomorrow)

- Review Francesca's data cleaning and EDA deliverable safter submission (by 16th May)

- Begin regression and clustering tasks after data cleaning/EDA handover (week of 16th May)

- Prepare initial report draft and skeleton, and continue updating it as work streams progress

- Set up folder structure on shared drive and provide instructions for deliverable submissions

- Cancel next Wednesday's meeting and coordinate ad hoc check-ins with Francesca as needed

- Coordinate with Tamim (via WhatsApp/email) to confirm QA reviewer role and timeline

### Francesca

- Lead and complete data cleaning and EDA, including producing a cleaned CSV, design document, and initial visuals/paragraphs of findings and limitations (by Saturday, 16th May)

- Notify Ariel on Friday night via WhatsApp about internet connectivity at new location for possible test call

- Send update to Ariel (via WhatsApp) if any issues arise with data cleaning/EDA progress before Saturday's meeting

### Collaboration

- Sarra and Tamim: Conduct QA review of the final report draft (in the week before 5th June, approximately one week before submission)

- All team members: Submit Python scripts/files to agreed shared folder location

- All: Target final submission of project by 5th June

- All: Attend next scheduled meeting on 23rd May for progress review and handover

Tooling: we will use Google Drive and task-oriented folders to save all the assets, including python scripts. Github won’t be used for the moment due to simplicity of python scripts. No jupyter notebooks for the moment, all local processing.

## Summary

### Data Analysis Strategy Discussion

The meeting began with participants joining and brief greetings. Francesca shared her thoughts on analyzing data and suggested creating strategic groups for clustering, though she noted further discussion would be needed later. Ariel acknowledged Francesca's contributions and indicated they would begin the main discussion, with Sara confirming it was appropriate for Ariel to start.

### Project Decision-Making Progress Meeting

The team discussed moving forward with project decisions despite Lit and Tamim's absence. Ariel emphasized the importance of making definitive decisions on business questions, task distribution, and timelines to avoid ongoing delays. Both Francesca and Sarra agreed to proceed with the work distribution and task assignment, acknowledging that decisions made now would not be reversed later. The team also discussed the intertwined nature of their work, including business questions, EDA, data cleaning, and machine learning tasks, highlighting the need for early and consistent decision-making.

### Airbnb Pricing Analysis Planning Meeting

The team discussed their approach to a business report on Airbnb pricing patterns and listing segments in New York City. They agreed on the business question and outlined high-level activities including data cleaning, EDA, regression, clustering, and report writing. The team decided to proceed without Lyth and Tamim due to communication challenges, and will assign tasks to them only if they confirm availability via email or WhatsApp.

### Data Analysis Documentation Strategy

Ariel and Francesca discussed the need for creating a shared document to record findings and outputs from various data analysis activities, including data cleaning, EDA, regression, and clustering. They emphasized the importance of including a design document alongside the CSV output to explain the rationale and decisions made during data cleaning, ensuring clarity and consistency for team members who will continue the work. Ariel highlighted the need to document critical decisions, such as how to handle missing or zero values in specific fields, to facilitate smooth handovers and prevent assumptions that could lead to errors.

### Data Handover Process Coordination

Ariel and Francesca discussed the handover process for data cleaning, EDA, and machine learning tasks. They agreed that these tasks should be linked and coordinated, with Francesca taking the lead on data cleaning and EDA using Python, while Ariel will provide a design to help streamline the process. Sarra was proposed to handle the quality assurance review at the end, working with Tamim, once the report draft is ready. Ariel mentioned creating a GitHub repository for the project and outlined a timeline with approximately one week allocated for each major task.

### Data Analysis Project Timeline Planning

The team discussed project timelines and responsibilities for their data analysis work. Francesca will handle data cleaning and EDA, with a target to complete it by May 16th for review. Ariel will work on the machine learning regression models, followed by writing the report, which will be reviewed by Sarah and Tamim. The team set June 5th as the target date for final submission, with a plan to meet next on Saturday the 20th. Francesca mentioned she might have limited internet access due to traveling to Liguria, and the team agreed to test her connection via WhatsApp before the next meeting.

Next Group Meeting:

Saturday 23rd May