## Slide 1: Timeline and task allocation defined on 9.5.2026
Week / dates | Task | Owner | Input | Output
By 16/May | EDA + Data Cleaning | Francesca | Ariel provides basic design and plots/charts ideas Raw dataset | Normalised and cleaned dataset Design decisions and comments on findings Charts/plots Python scripts
By 23/May | Regression and Clustering | Ariel | dataset, business question, EDA signals, pricing target, selected variables | Python notebook/script, prediction/evaluation outputs, metrics and graphs, segmentation/validation outputs, K selection, profiles
By 27/May | Written report | Ariel | All before | Pre-final written report
By 5/Jun | QA and review | Sarra + Tamim | Pre-final written report and all assets | Final report
By 6/Jun | Submission | TBD | Final report |